COLLEGE OF THE SEQUOIAS COMMUNITY COLLEGE DISTRICT SCHOOL FACILITIES IMPROVEMENT DISTRICT 3 MEASURE J – TULARE AREA CITIZENS’ OVERSIGHT COMMITTEE Unofficial Minutes Tuesday, March 18, 2014 3:00pm Tulare Campus Center 4999 East Bardsley Avenue Tulare, CA 93274 Measure J – Tulare Area Citizens’ Bond Oversight Committee Members: Mike Graville, Irene Henderson, Sue Ann Hillman, Sarah Koligian, Christopher Lange, Dennis Mederos, Irene Santos, John Thomas and Juan Moreno ,

Members Present:	Irene Henderson, Sarah Koligian, Christopher Lange,

John Thomas and Juan Moreno

Members Absent:	Mike Graville, SueAnn Hillman, Dennis Mederos, Irene Santos

COS Representatives Present:

Christine Statton, Vice President, Administrative Services

Larry Dutto, Provost Tulare College Center

Eric Mittlestead, Dean Facilities and Facilities Planning

Linda McCauley, Chief Accounting Officer

Karen Pauls, Executive Assistant, Administration

1.   Call to Order

Christopher Lange called the meeting to order at 3:05 pm.

2.   Public Comments

There were no public comments.

3.   Approval of Minutes of November 19, 2013

Sarah Koligian moved to approve the minutes of 11/19/13, with change of COS representative’s title, and John Thomas seconded the motion.  Motion passed unanimously.

4.   Financial Report

Linda McCauley reviewed the 2nd quarter financial report (quarter ended December 31, 2013).  She pointed out the large amount of money in the current quarter expenditures due to the pay-off of the 2011 BAN (Bond Anticipation Note).  A 2013 BAN for $5 million was issued in October to help pay off the 2011 BAN creating a negative -$283,000 under available balance in project 9.  The $283,000 was the cost of the bond issuance.  The 2013 BAN will be due in April 2016.

Christine Statton explained that the bond work is done and the tail end of furniture and equipment is being ordered, so there has been more money spent from the available balances listed on the spreadsheet. She talked about the $812,000 remaining in project 6 and the $700,000 set aside that may be paid out in a claim to the steel contractor due to liquidated damages assessed for not meeting time deadlines set in the contract (actual liquidated damages were $1.1 million and COS filed claim for $1.1 million, but only withheld $700,000 from the contractor’s pay).  Any money remaining from the $812,000 is targeted to cover the negative -$283,000. She talked about the current plans for repaying the 2013 BAN.

5.  Proposition 39 General Obligation Bond Audit Report – June 30, 2013

Christine Statton reviewed the audit report.  She pointed out that the audit report includes all of the COS bond funds and that there were no finding (errors or reportable items).

6.  Progress Report Measure J Project

Eric Mittlestead reiterated that construction is done.  He said the biggest issue is litigation with the steel               contractor. He pointed out that mediation is April 1st and hoping we can settle at that time.

7.   Committee Report on Feedback from the Community

Larry Dutto shared some general information about the Tulare campus.  He pointed out that transfer studies is the largest major at Tulare and that there are almost 200 nursing and physical therapy students taking classes in Tulare  because they have labs for chemistry, anatomy, physiology, biology classes.  There will be 24 sections offered for summer school (3 sessions) and 113 sections offered for fall 2014. He talked about leasing out part of the AI (artificial insemination) facility to a trio of veterinarians to work with a group of science students and being contacted about doing drought resistant corn silage research for the summer.

Irene Henderson reported she heard that the busing situation is going great for students.  Christine Statton explained that all students currently pay $5.00 per semester for the bus pass, but the county coalition that provides the services needed to increase their fees (the District will pay an additional $12,000 per year for this service). Student representative, Juan Moreno, explained that they want to increase the fee an additional $5.00 per semester, but may also give students the option to opt out of not paying the extra $5.00.

8.    Date of Next Meeting

September 30, 2014 from 3:00-4:30 at the Tulare campus

9.    Items for Next Agenda

None requested

10.  Adjourn

The meeting was adjourned at 3:41 pm.